Version 1.0 ¦ March 2026 ¦ CONFIDENTIAL MASTER PLAN CrewAI Enterprise Due Diligence System Full Ultimate Vision 18 Phases ¦ 10 Layers ¦ India-First ¦ Production-Grade Multi-Agent AI ¦ CrewAI Flow ¦ Full-Stack Implementation

Technical Blueprint & Implementation Guide

This document provides a complete, actionable implementation blueprint for building the CrewAI Enterprise Due Diligence System from its current state to full production readiness. It is designed to be self-contained: any competent AI coding agent or engineering team can use this document alone to implement the entire system end-to-end.

Technology Stack

FastAPI 0.135 | Next.js 16 | CrewAI 1.12 | PostgreSQL 17 + pgvector Redis 7.4 | MinIO | SQLAlchemy 2.0 | Pydantic 2.11

arq	|	Alembic	|	OpenTelemetry	|	structlog	|	python-jose

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 2

Table of Contents

1. Executive Summary

2. Current State Assessment

3. Target System Architecture (Diagram) 4. Data Flow: 7-Step Pipeline (Diagram)

5. Phase Dependency & Execution Order (Diagram) 6. CrewAI Multi-Agent Architecture (Diagram)

7. Pack Model Architecture

8. Database Schema (Diagram)

9. Phase 1: Critical Fixes & Dependency Repair 10. Phase 2: API Completeness

11. Phase 3: Infrastructure Wiring (Alembic + arq + Redis) 12. Phase 4: Document Intelligence

13. Phase 5: Evidence Intelligence + pgvector Hybrid Search

14. Phase 6: Interactive Analyst Workbench (Frontend Mutations) 15. Phase 7: Real CrewAI Multi-Agent Orchestration

16. Phase 8: Financial Quality of Earnings (QoE) Engine 17. Phase 9: Legal / Tax / Regulatory Engine

18. Phase 10: Commercial / Operations / Cyber / Forensic Engine 19. Phase 11: Motion Pack Deepening

20. Phase 12: Sector Pack Deepening

21. Phase 13: Rich Reporting + DOCX/PDF Export 22. Phase 14: India Data Connectors

23. Phase 15: Enterprise Security (JWT + Multi-tenancy + Audit)

24. Phase 16: Platform Observability (structlog + OpenTelemetry + Prometheus) 25. Phase 17: Evaluation Deepening + Benchmarks + Red-Teaming

26. Phase 18: Hardening + Release Packaging 27. Summary Table & Execution Order

28. Handoff Instructions for AI Agents

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 3

1. Executive Summary

The CrewAI Enterprise Due Diligence System is an India-focused due diligence operating system combining a FastAPI control plane with a Next.js analyst workbench. It manages diligence cases, document ingestion, evidence extraction, issue flagging, checklist coverage, reviewer approvals, workflow runs, report generation, and durable ZIP export packages.

The system uses a combinatorial pack model: Motion Packs (buy-side diligence, credit/lending, vendor onboarding) x Sector Packs (tech/SaaS, manufacturing, BFSI/NBFC) x India Rule Packs (MCA, SEBI, RBI, CCI, GST, labour, privacy/DPDP 2025). Any combination is valid.

Current State (March 2026):

- 14 SQLAlchemy ORM models, 96 Pydantic schemas, 9 service classes -- all functional but deterministic - CrewAI 1.12.2 is declared as a dependency but NEVER imported or used in any source file

- All 'AI' logic is deterministic template-fill: synthesis confidence = min(0.55 + 0.1*evidence + 0.05*issues, 0.95) - Frontend is 100% read-only: zero POST/PATCH/DELETE calls, 480 lines of hardcoded demo fallback data

- pdfplumber and openpyxl are imported but missing from pyproject.toml (pip install fails in fresh envs) - Alembic installed but no migrations exist; Redis declared but never used; arq not present

- No error handling in workflow execution -- any exception leaves run stuck in RUNNING forever - Issue heuristics use naive substring matching causing false positives

Target State (Full Ultimate Vision):

- Real multi-agent AI via CrewAI Flow with 9 specialized domain agents - pgvector hybrid search (BM25 + cosine) for evidence intelligence

- Fully interactive frontend with document upload, issue management, live SSE streaming - Deep domain engines: Financial QoE, Legal/Tax/Regulatory, Commercial/Forensic

- India data connectors: MCA21, GSTIN, SEBI, CIBIL, sanctions - JWT auth, multi-tenancy, audit logging, rate limiting

-	Rich DOCX/PDF reporting with Jinja2 templates

-	OpenTelemetry tracing, Prometheus metrics, structlog

- 30+ evaluation scenarios, quality benchmarks, red-team testing, load testing - Production Docker images, deployment runbook, backup automation

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 4

2. Current State Assessment

What Exists and Works

| Component | Status | Quality |
| --- | --- | --- |
| 14 ORM Models (db/models.py) | Working | Good -- proper relationships, cascades, timestamps |
| 96 Pydantic Schemas (domain/models.py) | Working | Good -- consistent naming conventions |
| 9 Service Classes | Working | Functional but deterministic (no AI) |
| REST API (26 endpoints) | Working | Missing PATCH/DELETE, no pagination |
| Evaluation Harness (11 scenarios) | Working | Good -- primary quality gate |
| 24 pytest tests | Working | Adequate unit coverage |
| Header-based RBAC | Working | Dev/test only -- not production-ready |
| Document parsing (6 formats) | Working | Basic -- no structure extraction |
| Export ZIP packages | Working | Markdown only -- no DOCX/PDF |

What Is Broken or Missing

| Issue | Severity | Phase Fix |
| --- | --- | --- |
| pdfplumber/openpyxl missing from pyproject.toml | CRITICAL | Phase 1 |
| No error handling in execute_run() -- runs stuck forever | CRITICAL | Phase 1 |
| CrewAI declared but never imported (zero AI) | HIGH | Phase 7 |
| Frontend is 100% read-only (zero mutations) | HIGH | Phase 6 |
| No PATCH/DELETE endpoints for any resource | HIGH | Phase 2 |
| No Alembic migrations (schema auto-created only) | MEDIUM | Phase 3 |
| Redis declared but never connected or used | MEDIUM | Phase 3 |
| No JWT auth (header-based only) | MEDIUM | Phase 15 |
| Naive substring matching in issue heuristics | MEDIUM | Phase 1 |
| Health endpoint has hardcoded values | LOW | Phase 1 |
| No export download endpoint (only storage_path) | MEDIUM | Phase 2 |
| No structured logging, tracing, or metrics | MEDIUM | Phase 16 |

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 5

Target System Architecture

The diagram below shows all major components and their interactions in the fully realized system.

| Next.js Web App |  | FastAPI Control Plane |  |  | PostgreSQL + pgvector |
| --- | --- | --- | --- | --- | --- |

| Redis 7.4 MinIO Object Storage arq Background Worker |  |
| --- | --- |

| CrewAI Flow Engine |  |  | LLM Provider (Claude/GPT) |
| --- | --- | --- | --- |

Financial	Legal	Tax	Regulatory	Commercial	Cyber	Forensic

MCA21	GSTIN	SEBI/RBI	CIBIL Stub

India Data Connectors (Phase 14)

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 6

Data Flow: 7-Step Due Diligence Pipeline

Each diligence case follows this strict 7-step pipeline from creation to export.

| 1 |  | 2 | Seed Checklist POST .../checklist/seed |  |
| --- | --- | --- | --- | --- |
|  |  | 4 | Scan for Issues POST .../issues/scan |  |
|  |  | 6 | Execute Workflow Run POST .../runs |  |

3

5

7

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 7

Phase Dependency & Execution Order

Phases are organized into 10 layers. Within a layer, phases can execute in parallel. Arrows indicate hard dependencies. The critical path runs: 1->2->3->4->5->7->8->13->17->18.

| P2 P3 P1 |  |
| --- | --- |
| P4 |  |
| P6 |  |
| P7 |  |
| P8 |  |
| P11 |  |
| P13 |  |
| P14 |  |
| P17 |  |
| P18 |  |

Layer 1: Foundation

P5

Layer 2: Doc/Evidence

Layer 3: Frontend

Layer 4: AI Core

P9	P10

Layer 5: Domain

P12

Layer 6: Packs

Layer 7: Reports

P15	P16

Layer 8: Connectors

Layer 9: Validation

Layer 10: Release

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 8

CrewAI Multi-Agent Architecture (Phase 7)

The CrewAI Flow orchestrates multiple specialized agents, each with domain-specific tools and tasks. The flow uses @start, @listen, @router decorators for step sequencing.

| DueDiligenceFlow(Flow) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | @start extract_documents |  |  |  | @listen analyze_workstreams |  |  |  |  | @router route_by_pack |  |  |
|  | Crew(process=Process.hierarchical) DocIntel Financial Legal Regulatory Synthesis Agent QoE Agent Agent Agent Agent Commercial Cyber Forensic Report Agent Agent Agent Writer |  |  |  |  |  |  |  |  |  |  |  |
| Shared Tool Library: |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PatternDetectionToo | l v | ideWorkstreamSumma |  | ryTool n | ciaTemplateRender | Tool o | okupTool |  | RegCheckTool |  |  |
| LLM: Claude / GPT-4o / Ollama |  |  |  |  |  |  |  |  |  |  |  |  |

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 9

Pack Model Architecture

The system uses a combinatorial pack model: Motion Packs define the workflow type, Sector Packs provide industry-specific logic, and India Rule Packs add regulatory compliance. Any combination is valid.

Motion Pack x Sector Pack Matrix

|  | Tech/SaaS/Services | Manufacturing/Industrials | BFSI/NBFC/Fintech |
| --- | --- | --- | --- |
| Buy-Side Diligence | SaaS metrics, IP, ARR | Asset register, capacity | NPA, CRAR, ALM |
| Credit / Lending | Revenue quality, churn | Working capital, collateral | Capital adequacy, DSCR |
| Vendor Onboarding | Tech assessment, SOC2 | Supply chain, env risk | Reg status, blacklist |

India Rule Packs (Applied Across All Combinations)

| Rule Pack | Regulator | Key Checks |
| --- | --- | --- |
| MCA | Ministry of Corporate Affairs | CIN validity, director DIN, charges, annual returns |
| SEBI | Securities Board of India | Listed disclosures, investor complaints, debarment |
| RBI/FEMA/FDI | Reserve Bank of India | NBFC registration, FEMA compliance, FDI sectoral caps |
| CCI | Competition Commission | Merger notification thresholds, anti-competitive agreements |
| GST | Central/State GST | GSTIN validation, filing compliance, reverse charge exposure |
| Labour | Min of Labour & Employment | PF/ESI compliance, contract labour, factory licenses |
| Privacy (DPDP 2025) | MeitY / DPB | Data Fiduciary obligations, consent, breach notification |

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 10

Database Schema (Current + Planned)

CaseRecord is the aggregate root. All child tables cascade-delete from CaseRecord. New tables planned in Phases 4-5 (ChunkRecord) and Phase 15 (AuditLogRecord) are shown in dashed borders.

CaseRecord (root)

id, name, target, motion_pack, sector_pack, status

DocumentArtifactRecord

artifact_id, title, filename, storage_path

ApprovalDecisionRecord

reviewer, decision, rationale, blocking_count

EvidenceNodeRecord

evidence_kind, workstream, excerpt, confidence

WorkflowRunRecord

status, requested_by, started_at, completed_at

IssueRegisterItemRecord

severity, status, workstream, fingerprint

RequestItemRecord

title, status, owner

ChecklistItemRecord

template_key, workstream, status, mandatory

QaItemRecord

question, response, status

WorkflowRunRecord children:

ChunkRecord (Phase 4-5) RunTraceEventRecord

ReportBundleRecord

WorkstreamSynthesisRecord

RunExportPackageRecord

artifact_id, text, embedding, page_num

AuditLogRecord (Phase 15)

actor, action, resource, before, after

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 11

Phase 1: Critical Fixes & Dependency Repair

Layer: Foundation Repair	|	Size: S	|	Effort: ~1 day	|	LLM: Not Required

Objective

Fix broken dependencies, add error handling to critical paths, and repair silent failures that would cause production incidents.

Blocks

Everything -- all later phases assume these fixes are in place

Prerequisites

-	None -- this is the first phase

File Manifest

| N_PAC File Path | Action | Description |
| --- | --- | --- |
| apps/api/pyproject.toml | MODIFY | Add pdfplumber>=0.11 and openpyxl>=3.1 to [project.dependenc |
| apps/api/src/.../services/workflow_service.py | MODIFY | Wrap execute_run() in try/except; set FAILED status on error |
| apps/api/src/.../storage/service.py | MODIFY | Add logger.warning when S3 upload falls back to local |
| apps/api/src/.../domain/models.py | MODIFY | Add REJECTED, CONDITIONALLY_APPROVED to ApprovalDecisionKind |
| apps/api/src/.../ingestion/parsers.py | MODIFY | Wrap each parser in try/except; return empty string on failu |
| apps/api/src/.../api/routes/health.py | MODIFY | Replace hardcoded product_name, current_phase, country with |
| apps/api/src/.../config.py | MODIFY | Add PRODUCT_NAME, CURRENT_PHASE, COUNTRY, ENABLED_MOTIO |
| apps/api/src/.../services/issue_service.py | MODIFY | Replace 'pattern in text.lower()' with re.search(r'\b'+re.es |

API Specification

POST /cases/{case_id}/approvals/review

MODIFIED -- now accepts optional decision field in request body

Request:

{

"reviewer": "string (required)", "note": "string (optional)",

"decision": "ApprovalDecisionKind (optional, overrides auto-computed)"

}

Response:

{

"id": "uuid",

"decision": "APPROVED | REJECTED | CONDITIONALLY_APPROVED | CHANGES_REQUESTED", "rationale": "string",

"blocking_issue_count": "int", "open_mandatory_items": "int"

}

Database Changes

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 12

| Table | Action | Details |
| --- | --- | --- |
| ApprovalDecisionRecord | MODIFY | decision column now allows: APPROVED, REJECTED, CONDITIONALL |

Pydantic Model Definitions

ApprovalDecisionKind

Add: REJECTED = 'rejected', CONDITIONALLY_APPROVED = 'conditionally_approved'

ApprovalDecisionCreate

Add: decision: ApprovalDecisionKind | None = None

Service Logic (Pseudocode)

workflow_service.execute_run()

try:

# existing run logic run.status = COMPLETED

except Exception as exc:

run.status = FAILED

trace_event(level=WARNING, message=str(exc)) raise

issue_service._match_pattern()

import re

return bool(re.search(r'\b' + re.escape(pattern) + r'\b', text, re.IGNORECASE))

parsers.parse_pdf()

try:

return pdfplumber.open(path).extract_text() except Exception as e:

logger.warning('PDF parse failed: %s', e) return ''

Test Scenarios

-	test_workflow_run_failure: Execute run with invalid data -> assert status becomes FAILED, trace event logged

- test_approval_decision_override: POST review with decision=REJECTED -> assert stored decision is REJECTED - test_issue_scan_word_boundary: Evidence with 'cash flow' should not match 'cash' pattern alone

-	test_parser_corrupt_file: Upload corrupt PDF -> assert 200 response with empty text, no crash

Verification Criteria

All 24 existing pytest tests pass. Run ./scripts/check.ps1 (full gate). No evaluation score regression.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 13

Phase 2: API Completeness

Layer: Foundation Repair	|	Size: M	|	Effort: ~2 days	|	LLM: Not Required

Objective

Add all missing CRUD operations: PATCH endpoints for updates, DELETE endpoints for removal, individual GET endpoints, pagination, filtering, and a download endpoint for export packages.

Blocks

Frontend mutations (Phase 6), external integrations

Prerequisites

-	Phase 1

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../domain/models.py | MODIFY | Add CaseUpdate, IssueUpdate, RequestItemUpdate, QaItemUpdate |
| apps/api/src/.../api/routes/cases.py | MODIFY | Add PATCH, DELETE, individual GET, pagination params, downlo |
| apps/api/src/.../services/case_service.py | MODIFY | Add update_case, update_issue, update_request, update_qa, up |

API Specification

PATCH /cases/{case_id}

Update case metadata

Request:

{

"name": "string (optional)",

"summary": "string (optional)",

"status": "CaseStatus (optional)",

"sector_pack": "SectorPack (optional)"

}

Response:

CaseDetail

PATCH /cases/{case_id}/issues/{issue_id}

Update issue fields

Request:

{

"status": "IssueStatus (optional)",

"severity": "FlagSeverity (optional)", "summary": "string (optional)",

"recommended_action": "string (optional)"

}

Response:

IssueRegisterItemSummary

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 14

PATCH /cases/{case_id}/requests/{item_id}

Update request item

Request:

{

"status": "RequestItemStatus (optional)", "owner": "string (optional)",

"detail": "string (optional)"

}

Response:

RequestItemSummary

PATCH /cases/{case_id}/qa/{item_id}

Update Q&A item

Request:

{

"response": "string (optional)",

"status": "QaItemStatus (optional)"

}

Response:

QaItemSummary

PATCH /cases/{case_id}/evidence/{ev_id}

Update evidence

Request:

{

"confidence": "float (optional, 0-1)", "title": "string (optional)",

"excerpt": "string (optional)"

}

Response:

EvidenceItemSummary

DELETE /cases/{case_id}

Hard-delete case + all children (cascade)

Response:

204 No Content

DELETE /cases/{case_id}/documents/{doc_id}

Delete document + storage artifact

Response:

204 No Content

DELETE /cases/{case_id}/issues/{issue_id}

Delete single issue

Response:

204 No Content

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 15

GET /cases/{case_id}/documents/{doc_id}

Get single document

Response:

DocumentArtifactSummary

GET /cases/{case_id}/evidence/{ev_id}

Get single evidence

Response:

EvidenceItemSummary

GET /cases/{case_id}/issues/{issue_id}

Get single issue

Response:

IssueRegisterItemSummary

GET ...runs/{run_id}/export-packages/{pkg_id}/download

Stream ZIP file

Response:

application/zip (StreamingResponse)

Pydantic Model Definitions

CaseUpdate

name: str | None, summary: str | None, status: CaseStatus | None, sector_pack: SectorPack | None

IssueUpdate

status: IssueStatus | None, severity: FlagSeverity | None, summary: str | None, recommended_action: str | None

RequestItemUpdate

status: RequestItemStatus | None, owner: str | None, detail: str | None

QaItemUpdate

response: str | None, status: QaItemStatus | None

EvidenceItemUpdate

confidence: float | None, title: str | None, excerpt: str | None

DocumentKind

StrEnum: FINANCIAL, LEGAL, REGULATORY, COMMERCIAL, TAX, CORPORATE, HR, CYBER, OPERATIONS, OTHER

Service Logic (Pseudocode)

case_service.update_case()

async def update_case(session, case_id, payload: CaseUpdate) -> CaseRecord | None:

case = await get_case(session, case_id) if not case: return None

for field, value in payload.model_dump(exclude_unset=True).items():

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 16

setattr(case, field, value) await session.flush()

return case

cases.download_export()

Find  RunExportPackageRecord  by  ID  ->  get  storage_path  ->  return  StreamingResponse  with  file_like  from storage_service.retrieve()

Pagination

All list endpoints: add skip: int = Query(0, ge=0), limit: int = Query(100, ge=1, le=500) -> apply

.offset(skip).limit(limit) to queries

Test Scenarios

-	test_patch_case: Create case -> PATCH name -> GET -> assert name updated

- test_delete_case_cascade: Create case + documents + issues -> DELETE case -> assert all children gone - test_get_single_document: Upload doc -> GET by doc_id -> assert fields match

-	test_download_export: Create run + export -> GET download -> assert ZIP content-type

-	test_pagination: Create 5 cases -> GET /cases?skip=2&limit=2 -> assert exactly 2 returned

Verification Criteria

All new + existing tests pass. Evaluation suites unchanged. OpenAPI schema at /docs shows all new endpoints.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 17

Phase 3: Infrastructure Wiring (Alembic + arq + Redis)

Layer: Foundation Repair	|	Size: M	|	Effort: ~2-3 days	|	LLM: Not Required

Objective

Wire up Alembic for schema migrations, arq for async background workflow execution via Redis, and add SSE endpoint for real-time run progress streaming.

Blocks

Async workflow runs, scale, SSE live updates

Prerequisites

- Phase 1 - Phase 2

File Manifest

| s File Path | Action | Description |
| --- | --- | --- |
| apps/api/alembic.ini | CREATE | Alembic config pointing to db/migrations/ |
| apps/api/alembic/env.py | CREATE | Async migration env using project Settings.DATABASE_URL |
| apps/api/alembic/versions/001_initial.py | CREATE | Initial migration from current ORM models |
| apps/api/src/.../worker.py | CREATE | arq WorkerSettings with execute_run_task function |
| apps/api/src/.../main.py | MODIFY | Wire Redis pool in lifespan; run Alembic upgrade head if not |
| apps/api/src/.../config.py | MODIFY | Add REDIS_URL, WORKER_CONCURRENCY, MAX_UPLOAD_MB setting |
| apps/api/src/.../api/routes/cases.py | MODIFY | POST /runs enqueues via arq; add GET .../runs/{id}/stream SS |
| apps/api/pyproject.toml | MODIFY | Add arq>=0.26 to dependencies |
| scripts/dev-worker.ps1 | CREATE | Script to launch arq worker process |

API Specification

POST /cases/{case_id}/runs

MODIFIED -- now enqueues to arq, returns QUEUED immediately

Request:

{

"requested_by": "string",

"note": "string (optional)"

}

Response:

{

"run_id": "uuid",

"status": "QUEUED",

"message": "Run enqueued for background execution"

}

GET /cases/{case_id}/runs/{run_id}/stream

NEW -- Server-Sent Events for live trace events

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 18

Request:

None (EventSource connection)

Response:

text/event-stream: each event is JSON RunTraceEventSummary

Database Changes

| Table | Action | Details |
| --- | --- | --- |
| All tables | CREATE migra | Alembic initial migration captures all 14 existing tables + |

Service Logic (Pseudocode)

worker.execute_run_task()

async def execute_run_task(ctx, run_id: UUID):

async with get_session() as session:

run = await load_run(session, run_id) run.status = RUNNING

await session.flush()

workflow_service = WorkflowService(session) await workflow_service.execute_run(run)

# Publish completion via Redis pub/sub

await ctx['redis'].publish(f'run:{run_id}', 'COMPLETED')

SSE stream endpoint

async def stream_run(case_id, run_id):

pubsub = redis.pubsub()

await pubsub.subscribe(f'run:{run_id}') async for message in pubsub.listen():

yield f'data: {json.dumps(message)}\n\n' # Also poll DB for trace events not yet sent

main.py lifespan

if settings.APP_ENV not in ('test',):

from alembic import command

command.upgrade(alembic_cfg, 'head')

redis_pool = aioredis.from_url(settings.REDIS_URL) app.state.redis = redis_pool

Test Scenarios

-	test_run_enqueue: POST /runs -> assert status is QUEUED, not COMPLETED

- test_alembic_migration: Run alembic upgrade head on empty DB -> assert all tables created - test_sse_connection: Start SSE stream -> push event via Redis -> assert event received

Verification Criteria

pytest passes (uses SQLite, no Redis -- mock arq in tests). Worker starts without error. SSE endpoint streams events correctly when tested with running stack.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 19

Phase 4: Document Intelligence

Layer: Document & Evidence Intelligence	|	Size: L	|	Effort: ~3-4 days	|	LLM: Not Required

Objective

Upgrade  document  parsing  to  extract  structured  data  (tables,  financials,  entities),  implement  semantic  chunking,  add  chunk storage, and improve evidence extraction with rule-based entity extractors per document kind.

Blocks

Phase 5 (embeddings), Phase 7 (CrewAI needs structured chunks)

Prerequisites

-	Phase 1

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../db/models.py | MODIFY | Add ChunkRecord ORM model |
| apps/api/src/.../domain/models.py | MODIFY | Add ChunkSummary, DocumentChunkList, EntityExtractionResult |
| apps/api/src/.../ingestion/parsers.py | MODIFY | Upgrade PDF (table extraction), DOCX (structure), XLSX (mult |
| apps/api/src/.../ingestion/chunker.py | CREATE | Semantic chunking engine: split by heading > paragraph > sen |
| apps/api/src/.../ingestion/entity_extractor.py | CREATE | Rule-based entity extractor per document kind (financial, le |
| apps/api/src/.../services/ingestion_service.py | MODIFY | Wire chunker + entity extractor into document ingest flow |
| apps/api/src/.../api/routes/cases.py | MODIFY | Add GET .../documents/{doc_id}/chunks endpoint |

API Specification

GET /cases/{case_id}/documents/{doc_id}/chunks

List chunks for a document

Request:

Query params: skip, limit

Response:

[

{

"id": "uuid",

"chunk_index": "int",

"section_title": "string | null", "text": "string",

"page_number": "int | null", "char_start": "int",

"char_end": "int",

"has_embedding": "bool"

}

]

Database Changes

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 20

| Table | Action | Details |
| --- | --- | --- |
| ChunkRecord | CREATE | id (UUID PK), artifact_id (FK DocumentArtifactRecord), chunk |

Pydantic Model Definitions

ChunkSummary

id: UUID, chunk_index: int, section_title: str |	None, text: str, page_number: int |	None, char_start:

int, char_end: int, has_embedding: bool

Service Logic (Pseudocode)

chunker.semantic_chunk()

def semantic_chunk(text, max_chars=1200) -> list[Chunk]:

#	1. Split by section headings (# or uppercase lines)

# 2. Within each section, split by paragraphs (double newline) # 3. If paragraph > max_chars, split by sentences

#	4. Each chunk carries: section_title, chunk_index, char_start, char_end

entity_extractor.extract()

def extract(text, document_kind) -> list[EvidenceItemCreate]:

if kind == FINANCIAL:

# regex for: revenue/turnover (INR X cr), EBITDA, PAT, net debt # detect auditor name, audit opinion

elif kind == LEGAL:

# regex for: party names, execution date, governing law elif kind == REGULATORY:

#	regex for: registration numbers, validity dates

parsers.parse_xlsx() upgrade

#	Use openpyxl to iterate all sheets

#	Detect financial tables by header row patterns:

# 'Particulars', 'Revenue', 'EBITDA', 'Total Assets' # Extract as markdown table format

Test Scenarios

- test_semantic_chunking: Input 5000-char text with 3 sections -> assert 4-5 chunks with correct section_titles - test_financial_entity_extraction: Input mock P&L text -> assert revenue, EBITDA evidence extracted

-	test_xlsx_multi_sheet: Upload 3-sheet XLSX -> assert chunks from all sheets

-	test_document_dedup: Upload same file twice -> assert second upload returns existing record (SHA256 match)

-	eval_document_intelligence: New evaluation scenario: upload mock P&L XLSX, assert entities extracted correctly

Verification Criteria

pytest + eval suite document_intelligence. New eval scenario scores >= 0.9.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 21

Phase 5: Evidence Intelligence + pgvector Hybrid Search

Layer: Document & Evidence Intelligence	|	Size: L	|	Effort: ~3-4 days	|	LLM: Required

Objective

Add vector embeddings to document chunks using pgvector, implement hybrid search (BM25 + cosine similarity), auto-detect evidence conflicts, and upgrade confidence scoring.

Blocks

Phase 7 (CrewAI tools need semantic search)

Prerequisites

-	Phase 3 (Alembic)

-	Phase 4 (ChunkRecord)

File Manifest

| KEY s File Path | Action | Description |
| --- | --- | --- |
| apps/api/pyproject.toml | MODIFY | Add pgvector>=0.3, sentence-transformers>=3.0 (optional loca |
| apps/api/alembic/versions/002_pgvector.py | CREATE | Migration: CREATE EXTENSION vector; ALTER chunk_records ADD |
| apps/api/src/.../services/embedding_service.py | CREATE | EmbeddingService: batch embed chunks via configurable provid |
| apps/api/src/.../services/search_service.py | CREATE | SearchService: hybrid BM25 + cosine search, conflict detecti |
| apps/api/src/.../domain/models.py | MODIFY | Add EvidenceSearchResult, EvidenceConflict, SearchRequest sc |
| apps/api/src/.../api/routes/cases.py | MODIFY | Add POST .../search and GET .../evidence/conflicts endpoints |
| apps/api/src/.../config.py | MODIFY | Add EMBEDDING_PROVIDER, EMBEDDING_MODEL, EMBEDDING_API_ |

API Specification

POST /cases/{case_id}/search

Hybrid semantic + keyword search

Request:

{

"query": "string (1-500 chars)",

"top_k": "int (default 10, max 100)",

"workstream_domain": "WorkstreamDomain (optional filter)"

}

Response:

{

"results": [{"chunk_id": "uuid", "artifact_id": "uuid", "text": "string",

"score": "float 0-1", "section_title": "str|null", "page_number": "int|null"}], "total": "int"

}

GET /cases/{case_id}/evidence/conflicts

Auto-detected evidence conflicts

Response:

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 22

[{

"evidence_a_id": "uuid", "evidence_b_id": "uuid",

"similarity": "float", "conflict_type": "CONTRADICTORY | DUPLICATE", "explanation": "string"

}]

Database Changes

| Table | Action | Details |
| --- | --- | --- |
| ChunkRecord | ALTER | Add: embedding vector(1536) NULLABLE; Add HNSW index on embe |
| chunk_records | INDEX | CREATE INDEX idx_chunk_embedding ON chunk_records USING hnsw |
| chunk_records | INDEX | CREATE INDEX idx_chunk_tsv ON chunk_records USING gin (to_ts |

Pydantic Model Definitions

EvidenceSearchResult

chunk_id: UUID, artifact_id: UUID, text: str, score: float, section_title: str | None, page_number: int | None

SearchRequest

query: str, top_k: int = 10, workstream_domain: WorkstreamDomain | None = None

EvidenceConflict

evidence_a_id: UUID, evidence_b_id: UUID, similarity: float, conflict_type: str, explanation: str

Service Logic (Pseudocode)

embedding_service.embed_chunks()

async def embed_chunks(chunks: list[ChunkRecord]):

texts = [c.text for c in chunks] if provider == 'openai':

response = await openai.embeddings.create(model=model, input=texts) vectors = [e.embedding for e in response.data]

elif provider == 'local':

from sentence_transformers import SentenceTransformer model = SentenceTransformer(model_name)

vectors = model.encode(texts)

for chunk, vec in zip(chunks, vectors):

chunk.embedding = vec

search_service.hybrid_search()

# 1. BM25: SELECT *, ts_rank(to_tsvector(text), plainto_tsquery(query)) AS bm25 # 2. Cosine: SELECT *, 1 - (embedding <=> query_vec) AS cosine

# 3. Combine: final_score = 0.4 * bm25_norm + 0.6 * cosine_norm # 4. Return top_k by final_score

search_service.detect_conflicts()

# For all evidence pairs in case:

#	Compute cosine similarity between embeddings

# If sim > 0.95 but extracted values differ -> flag CONTRADICTORY # If sim > 0.98 -> flag DUPLICATE

Test Scenarios

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 23

-	test_embedding_generation: Create chunks -> embed -> assert embedding vectors are 1536-dim

-	test_hybrid_search: Embed chunks -> search 'revenue growth' -> assert relevant chunks ranked first

- test_conflict_detection: Insert two evidence items with similar text but different values -> assert conflict flagged - eval_evidence_intelligence: New evaluation scenario: end-to-end search + conflict detection

Verification Criteria

pytest passes (mock embedding service in tests). Eval suite evidence_intelligence scores >= 0.85. Hybrid search returns relevant results in < 200ms for 1000 chunks.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 24

Phase 6: Interactive Analyst Workbench (Frontend Mutations)

Layer: Frontend	|	Size: L	|	Effort: ~4-5 days	|	LLM: Not Required

Objective

Transform the read-only Next.js frontend into a fully interactive analyst workbench with case creation, document upload, issue management, checklist toggling, Q&A workflow, approval workflow, and live run streaming via SSE.

Blocks

Analyst productivity; Phase 7 live streaming UX

Prerequisites

- Phase 2 (PATCH/DELETE endpoints) - Phase 3 (SSE endpoint)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/web/src/lib/api-client.ts | CREATE | Typed API client with POST/PATCH/DELETE methods + auth heade |
| apps/web/src/components/CreateCaseModal.tsx | CREATE | Case creation form with motion/sector pack selectors |
| apps/web/src/components/DocumentUpload.tsx | CREATE | 'use client' drag-and-drop upload with progress |
| apps/web/src/components/IssueManager.tsx | CREATE | 'use client' inline issue status/severity editor |
| apps/web/src/components/ChecklistPanel.tsx | CREATE | 'use client' checklist status toggle + coverage ring chart |
| apps/web/src/components/RequestQaPanel.tsx | CREATE | 'use client' create/edit/close requests and Q&A items |
| apps/web/src/components/ApprovalPanel.tsx | CREATE | 'use client' reviewer decision panel |
| apps/web/src/components/LiveRunViewer.tsx | CREATE | 'use client' SSE-connected real-time trace event stream |
| apps/web/src/app/page.tsx | MODIFY | Add 'Create Case' button, wire to modal |
| apps/web/src/app/cases/[caseId]/page.tsx | MODIFY | Integrate all interactive panels |
| apps/web/src/app/cases/[caseId]/runs/[runId]/page. | t MODIFY | Add LiveRunViewer component |

Service Logic (Pseudocode)

api-client.ts

export async function createCase(data: CaseCreate): Promise<CaseDetail> { return fetchJson('/cases', { method: 'POST', body: JSON.stringify(data) });

}

// Similar for all POST/PATCH/DELETE operations

// All calls include X-CEP-User-* headers from session

DocumentUpload.tsx

'use client'

const onDrop = async (files: File[]) => { for (const file of files) {

const form = new FormData(); form.append('file', file);

form.append('document_kind', selectedKind);

const result = await uploadDocument(caseId, form);

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 25

setUploaded(prev => [...prev, result]);

}

};

LiveRunViewer.tsx

'use client' useEffect(() => {

const es = new EventSource(`/api/v1/cases/${caseId}/runs/${runId}/stream`); es.onmessage = (e) => setEvents(prev => [...prev, JSON.parse(e.data)]); return () => es.close();

}, []);

ChecklistPanel.tsx

Coverage ring chart: pure SVG circle with stroke-dasharray formula: dasharray = (satisfied/total) * circumference

Test Scenarios

- npm run typecheck: All new components must pass strict TypeScript checking - npm run lint: All new files pass ESLint rules

- Manual smoke test: Create case -> upload doc -> scan issues -> toggle checklist -> approve -> run -> see live events -> download export

Verification Criteria

npm run typecheck && npm run lint pass. Manual smoke test against running stack succeeds for full 7-step flow. No demo data fallback triggered.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 26

Phase 7: Real CrewAI Multi-Agent Orchestration

Layer: AI Core	|	Size: L	|	Effort: ~5-7 days	|	LLM: Required

Objective

Replace the deterministic workflow_service.execute_run() with a real CrewAI Flow that orchestrates multiple specialized AI agents, each with domain-specific tools and tasks. This is the centerpiece of the entire system.

Blocks

Phases 8-13 (all domain engines + reports rely on agent infrastructure)

Prerequisites

-	Phase 4 (chunks)

-	Phase 5 (embeddings/search)

File Manifest

| set File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../crews/__init__.py | CREATE | Package init |
| apps/api/src/.../crews/due_diligence_flow.py | CREATE | DueDiligenceFlow(Flow) with @start/@listen/@router steps |
| apps/api/src/.../crews/agents.py | CREATE | 9 agent definitions: DocIntel, FinancialQoE, Legal, Regulato |
| apps/api/src/.../crews/tasks.py | CREATE | Task definitions per workstream with output_pydantic schemas |
| apps/api/src/.../crews/tools/__init__.py | CREATE | Tool package init |
| apps/api/src/.../crews/tools/chunk_search.py | CREATE | ChunkSearchTool -- wraps hybrid search from Phase 5 |
| apps/api/src/.../crews/tools/evidence_lookup.py | CREATE | EvidenceLookupTool -- fetches evidence by domain from DB |
| apps/api/src/.../crews/tools/financial_ratio.py | CREATE | FinancialRatioTool -- computes ratios from extracted numbers |
| apps/api/src/.../crews/tools/reg_check.py | CREATE | RegCheckTool -- checks evidence against India rule packs |
| apps/api/src/.../crews/tools/pattern_detection.py | CREATE | PatternDetectionTool -- heuristic + LLM anomaly detection |
| apps/api/src/.../crews/tools/workstream_summary.p | CREATE | WorkstreamSummaryTool -- aggregates findings per domain |
| apps/api/src/.../crews/tools/template_render.py | CREATE | TemplateRenderTool -- renders report sections from Jinja2 |
| apps/api/src/.../services/workflow_service.py | MODIFY | Replace execute_run() body with DueDiligenceFlow.kickoff() |
| apps/api/src/.../config.py | MODIFY | Add LLM_PROVIDER, LLM_MODEL, LLM_API_KEY, CREWAI_VERBOSE |

Pydantic Model Definitions

WorkstreamAnalysis (output_pydantic)

workstream:	WorkstreamDomain,	headline:	str,	narrative:	str,	findings:	list[Finding],	blockers:

list[str], confidence: float, recommended_next: str

Finding

title: str, detail: str, severity: FlagSeverity, evidence_ids: list[UUID], workstream: WorkstreamDomain

Service Logic (Pseudocode)

DueDiligenceFlow

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 27

class DueDiligenceFlow(Flow):

@start()

def extract_documents(self):

# Load all chunks for the case

# Run DocIntelAgent to structure raw text return structured_docs

@listen(extract_documents)

def analyze_workstreams(self, docs):

# Create Crew with all domain agents

# Process=hierarchical, manager_llm=claude crew = Crew(

agents=[financial_agent, legal_agent, ...], tasks=[financial_task, legal_task, ...], process=Process.hierarchical

)

return crew.kickoff()

@listen(analyze_workstreams) def synthesize(self, results):

# SynthesisAgent aggregates all workstream results # Writes WorkstreamSynthesisRecord per domain

# Writes RunTraceEventRecords for progress

@listen(synthesize)

def generate_reports(self, synthesis):

# ReportWriterAgent creates executive memo # Writes ReportBundleRecord entries

Agent definition pattern

financial_qoe_agent = Agent(

role='Senior Financial Analyst',

goal='Perform Quality of Earnings analysis on {target_name}', backstory='You are an India-focused M&A financial analyst...', llm=LLM(model=settings.LLM_MODEL, api_key=settings.LLM_API_KEY),

tools=[ChunkSearchTool(), EvidenceLookupTool(), FinancialRatioTool()], max_iter=5,

verbose=settings.CREWAI_VERBOSE

)

Tool definition pattern

class ChunkSearchTool(BaseTool):

name = 'chunk_search'

description = 'Search document chunks by semantic query' def _run(self, query: str, top_k: int = 10) -> str:

results = search_service.hybrid_search(case_id, query, top_k) return format_results(results)

Fallback mode

if not settings.LLM_API_KEY:

logger.warning('No LLM key -- running in deterministic fallback mode') # Use existing deterministic synthesis/report logic

# This preserves backward compatibility

Test Scenarios

-	test_flow_deterministic_fallback: Run flow without LLM key -> assert deterministic output, no crash

-	test_flow_with_mock_llm: Mock LLM responses -> run flow -> assert syntheses written, reports generated

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 28

- test_agent_tool_integration: Call ChunkSearchTool directly -> assert returns formatted search results - eval_crewai_orchestration: New eval scenario: full flow with LLM, assert quality scores

Verification Criteria

Deterministic fallback passes all existing tests. With LLM key: full flow produces non-empty syntheses for all 9 workstreams, executive memo is coherent, eval score >= 0.8.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 29

Phase 8: Financial Quality of Earnings (QoE) Engine

Layer: Domain Engines	|	Size: L	|	Effort: ~4-5 days	|	LLM: Required

Objective

Build a deep financial analysis engine: structured financial statement parsing, QoE adjustments, ratio computations, normalized EBITDA bridge, and automatic checklist satisfaction for financial workstream items.

Blocks

Phase 13 (reporting needs financial data)

Prerequisites

-	Phase 7 (CrewAI agents)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../domain/models.py | MODIFY | Add FinancialPeriod, FinancialStatement, QoEAdjustment, Fina |
| apps/api/src/.../ingestion/financial_parser.py | CREATE | Detect financial tables in XLSX/PDF, extract time-series dat |
| apps/api/src/.../services/financial_qoe_service.py | CREATE | Compute ratios, EBITDA bridge, concentration risk, cash conv |
| apps/api/src/.../crews/agents.py | MODIFY | Enhance FinancialQoEAgent with domain-specific prompts |
| apps/api/src/.../crews/tools/financial_ratio.py | MODIFY | Add: DSCR, interest coverage, working capital cycle, revenue |
| apps/api/src/.../crews/tools/benchmark_lookup.py | CREATE | BenchmarkLookupTool: sector-specific financial benchmarks |

API Specification

GET /cases/{case_id}/financial-summary

Extracted financial metrics + QoE adjustments

Response:

{

"periods": [{"label": "FY24", "revenue": 150.5, "ebitda": 22.3, ...}], "ratios": {"revenue_cagr_3y": 0.18, "ebitda_margin": 0.148, ...},

"qoe_adjustments": [{"label": "One-time legal cost", "amount": -2.5}], "normalized_ebitda": 24.8,

"flags": ["Revenue concentration: top 3 customers = 72%"]

}

Pydantic Model Definitions

FinancialPeriod

label:  str,  revenue:  float  |  None,  ebitda:  float  |  None,  pat:  float  |  None,  net_debt:  float  |  None, working_capital: float | None

QoEAdjustment

label: str, amount: float, category: str

FinancialMetricSummary

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 30

periods:	list[FinancialPeriod],	ratios:	dict,	qoe_adjustments:	list[QoEAdjustment],	normalized_ebitda:

float | None, flags: list[str]

Service Logic (Pseudocode)

financial_parser.detect_financial_table()

# Header patterns: ['Particulars', 'Revenue', 'EBITDA', 'Profit']

# Row patterns: 'Revenue from Operations', 'Total Income', 'EBITDA' # Extract 3-5 year time series as FinancialPeriod objects

financial_qoe_service.compute_ratios()

revenue_cagr = (latest_rev / earliest_rev) ** (1/years) - 1 ebitda_margin = ebitda / revenue

cash_conversion = operating_cf / ebitda debt_to_ebitda = net_debt / ebitda interest_coverage = ebitda / interest_expense working_capital_days = (wc / revenue) * 365

financial_qoe_service.detect_flags()

# Top-N customer concentration > 60% -> flag

# Negative operating CF despite positive EBITDA -> flag # Revenue CAGR declining YoY -> flag

# Large Q4 revenue spike (>40% of annual) -> flag

Test Scenarios

-	test_financial_parser: Input mock P&L XLSX -> assert revenue, EBITDA extracted for 3 years

- test_qoe_adjustments: Input financial data with one-time items -> assert normalized EBITDA computed - test_concentration_flag: Top 3 customers > 60% -> assert flag raised

-	eval_financial_qoe: New eval scenario: full flow with financial docs

Verification Criteria

Financial parser extracts correct values from test XLSX. QoE engine computes ratios matching hand-calculated values. Eval score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 31

Phase 9: Legal / Tax / Regulatory Engine

Layer: Domain Engines	|	Size: L	|	Effort: ~4-5 days	|	LLM: Required

Objective

Build domain engines for corporate structure analysis, contract review, tax compliance, and regulatory compliance matrix generation. India-specific: MCA/DIN validation, GST exposure, transfer pricing, SEBI/RBI compliance.

Blocks

Phase 13 (reporting)

Prerequisites

-	Phase 7 (CrewAI agents)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../services/legal_service.py | CREATE | Corporate structure analysis, contract review engine |
| apps/api/src/.../services/tax_service.py | CREATE | GST exposure, transfer pricing, deferred tax analysis |
| apps/api/src/.../services/regulatory_service.py | CREATE | Compliance matrix per sector pack |
| apps/api/src/.../domain/models.py | MODIFY | Add ComplianceMatrix, ContractReviewResult, TaxComplianceSum |
| apps/api/src/.../crews/agents.py | MODIFY | Enhance LegalCorporateAgent, RegulatoryAgent with India-spec |

API Specification

GET /cases/{case_id}/compliance-matrix

Regulatory compliance status per regulation

Response:

[{

"regulation": "RBI NBFC Registration",

"status": "COMPLIANT | NON_COMPLIANT | UNKNOWN", "evidence_ids": ["uuid"],

"notes": "string" }]

Pydantic Model Definitions

ComplianceMatrixItem

regulation: str, regulator: str, status: ComplianceStatus, evidence_ids: list[UUID], notes: str

ComplianceStatus

StrEnum: COMPLIANT, NON_COMPLIANT, PARTIALLY_COMPLIANT, UNKNOWN

Service Logic (Pseudocode)

legal_service.analyze_structure()

# Extract from MCA filings:

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 32

# - Shareholding pattern (promoter/public/FII) # - Director list + DIN validation

#	- Charges/encumbrances

#	- Subsidiary relationships

# Flag: circular shareholding, nominee directors, struck-off subs

regulatory_service.build_matrix()

# Per sector_pack:

# BFSI -> [RBI reg, SEBI, IRDAI, capital adequacy, NPA, CRAR] # Tech -> [DPDP 2025, data localization, IT Act]

# Mfg -> [factory license, env clearance, PCB consent] # For each: search evidence -> determine status

Test Scenarios

- test_compliance_matrix_bfsi: BFSI case with RBI evidence -> assert COMPLIANT status - test_contract_review: Input MSA text -> assert key clause extraction

-	eval_legal_tax_regulatory: New eval scenario

Verification Criteria

Compliance matrix generates correct statuses for all test cases. Eval score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 33

Phase 10: Commercial / Operations / Cyber / Forensic Engine

Layer: Domain Engines	|	Size: L	|	Effort: ~4-5 days	|	LLM: Required

Objective

Build domain engines for commercial analysis (customer concentration, NRR/churn), operations (supply chain, key-man risk), cyber/privacy (DPDP 2025), and forensic compliance (related-party detection, round-tripping, revenue anomalies).

Blocks

Phase 13 (reporting)

Prerequisites

-	Phase 7 (CrewAI agents)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../services/commercial_service.py | CREATE | Customer concentration, pricing, NRR/churn, contract renewal |
| apps/api/src/.../services/operations_service.py | CREATE | Supply chain concentration, key-man dependency, tech stack a |
| apps/api/src/.../services/cyber_service.py | CREATE | DPDP 2025 compliance checklist, ISO 27001/SOC2 status, breac |
| apps/api/src/.../services/forensic_service.py | CREATE | Related-party detection, round-tripping, revenue recognition |
| apps/api/src/.../crews/agents.py | MODIFY | Enhance CommercialAgent, CyberAgent, ForensicAgent prompts a |

API Specification

GET /cases/{case_id}/forensic-flags

Forensic red flags detected

Response:

[{

"flag_type": "RELATED_PARTY | ROUND_TRIPPING | REVENUE_ANOMALY | LITIGATION", "severity": "FlagSeverity",

"description": "string", "evidence_ids": ["uuid"]

}]

Pydantic Model Definitions

ForensicFlag

flag_type: str, severity: FlagSeverity, description: str, evidence_ids: list[UUID]

Service Logic (Pseudocode)

forensic_service.detect_related_party()

# Pattern: same individual appears as director in buyer AND seller # Pattern: same address across multiple entities

# Pattern: transactions at non-arm's-length prices

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 34

forensic_service.detect_round_tripping()

# Pattern: Cash outflow A->B->C->A with similar amounts

# Pattern: Revenue + Expense growing at same rate with same counterparty

cyber_service.dpdp_checklist()

# DPDP 2025 obligations:

# 1. Data Principal consent mechanism # 2. Purpose limitation documentation # 3. Data retention policy

#	4. Breach notification procedure

# 5. DPBI registration (if significant data fiduciary) # Check evidence for each -> return compliance status

Test Scenarios

- test_customer_concentration: Input customer list with 1 customer at 70% -> assert HIGH flag - test_related_party_detection: Same director in buyer+seller entities -> assert flag

- test_dpdp_compliance: Input evidence with consent mechanism -> assert COMPLIANT - eval_commercial_forensic: New eval scenario

Verification Criteria

All forensic detection patterns match hand-verified test cases. Eval score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 35

Phase 11: Motion Pack Deepening

Layer: Pack Deepening	|	Size: M	|	Effort: ~2-3 days per pack (6-9 days total)	|	LLM: Required

Objective

Deepen each motion pack with dedicated checklists (150+ items), agent personas, issue heuristics, and pack-specific analysis. Buy-Side: valuation bridge, SPA issues, PMI risk. Credit: borrower scorecard, covenant tracking. Vendor: risk tiers, questionnaire.

Blocks

Phase 17 (evaluation)

Prerequisites

-	Phase 7

-	Phase 8-10 (domain engines)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../services/checklist_service.py | MODIFY | Expand templates: buy_side (150 items), credit (120 items), |
| apps/api/src/.../services/issue_service.py | MODIFY | Add pack-specific heuristic rulesets |
| apps/api/src/.../crews/packs/buy_side_crew.py | CREATE | Buy-side specific crew: valuation agent, SPA reviewer, PMI r |
| apps/api/src/.../crews/packs/credit_crew.py | CREATE | Credit-specific crew: borrower scorer, covenant tracker, col |
| apps/api/src/.../crews/packs/vendor_crew.py | CREATE | Vendor-specific crew: risk tier classifier, questionnaire au |

API Specification

GET /cases/{case_id}/borrower-scorecard

(Credit pack only) Borrower financial health scorecard

Response:

BorrowerScorecard with sections: financial_health, collateral, covenants, overall_score

GET /cases/{case_id}/vendor-risk-tier

(Vendor pack only) L1/L2/L3 risk classification

Response:

VendorRiskTier with tier, scoring_breakdown, next_review_date

Pydantic Model Definitions

BorrowerScorecard

financial_health: ScoreSection, collateral: ScoreSection, covenants: ScoreSection, overall_score: float, recommendation: str

VendorRiskTier

tier: str (L1|L2|L3), scoring_breakdown: dict, next_review_date: str, flags: list[str]

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 36

Service Logic (Pseudocode)

buy_side_crew

Crew with:

ValuationAgent: computes EV/EBITDA, EV/Revenue vs sector benchmarks SPAReviewerAgent: reviews SPA terms (MAC, reps, escrow, earn-out) PMIRiskAgent: identifies post-merger integration risks

credit_crew

Crew with:

BorrowerScorerAgent: DSCR, leverage, cash flow adequacy CovenantTrackerAgent: maps covenant definitions to financial data CollateralAgent: assesses security coverage ratio

vendor_crew

Crew with:

RiskClassifierAgent: L1 (>INR 10cr annual), L2 (1-10cr), L3 (<1cr) QuestionnaireAgent: auto-fills vendor questionnaire from evidence CertificationAgent: tracks expiry dates, triggers re-certification

Test Scenarios

- test_buy_side_checklist: Seed buy_side checklist -> assert 150+ items across 9 workstreams - test_credit_scorecard: Input financial data -> assert scorecard computed with valid ranges

- test_vendor_risk_tier: Input vendor with INR 5cr annual -> assert L2 tier - eval_buy_side/credit/vendor: Expanded eval scenarios for each pack

Verification Criteria

Each pack has complete checklist coverage. Pack-specific evaluation scenarios score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 37

Phase 12: Sector Pack Deepening

Layer: Pack Deepening	|	Size: M	|	Effort: ~2-3 days per pack (6-9 days total)	|	LLM: Required

Objective

Deepen each sector pack with industry-specific logic. Tech/SaaS: ARR waterfall, unit economics. Manufacturing: asset register, capacity utilization. BFSI/NBFC: NPA ratios, capital adequacy, ALM mismatch.

Blocks

Phase 17 (evaluation)

Prerequisites

-	Phase 7

-	Phase 8-10

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../crews/sectors/tech_saas.py | CREATE | Tech/SaaS sector crew: SaaS metrics agent, IP agent, cloud c |
| apps/api/src/.../crews/sectors/manufacturing.py | CREATE | Manufacturing sector crew: asset agent, capacity agent, env |
| apps/api/src/.../crews/sectors/bfsi_nbfc.py | CREATE | BFSI sector crew: NPA agent, capital agent, ALM agent |
| apps/api/src/.../services/checklist_service.py | MODIFY | Add sector-specific checklist items |
| apps/api/src/.../services/issue_service.py | MODIFY | Add sector-specific heuristic rules |

Pydantic Model Definitions

SaaSMetrics

arr: float, mrr: float, nrr: float, churn_rate: float, ltv: float, cac: float, payback_months: float

ManufacturingMetrics

capacity_utilization: float, dio: int, dso: int, dpo: int, asset_turnover: float

NBFCMetrics

gnpa: float, nnpa: float, crar: float, alm_mismatch: dict, psl_compliance: bool

Service Logic (Pseudocode)

tech_saas crew

SaaSMetricsAgent: Extract ARR/MRR from subscription data

NRR = (starting_MRR + expansion - contraction - churn) / starting_MRR

Unit economics: LTV = ARPA * gross_margin / churn_rate, CAC from S&M spend

manufacturing crew

AssetAgent: Parse asset register, compute WDV vs replacement cost gap CapacityAgent: utilization = actual_output / rated_capacity

EnvAgent: Check PCB consent, EIA clearance, hazardous waste authorization

bfsi_nbfc crew

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 38

NPAAgent: GNPA = gross_NPA / gross_advances, NNPA = net_NPA / net_advances

CapitalAgent: CRAR = (Tier1 + Tier2 capital) / risk_weighted_assets (min 15% for NBFC) ALMAgent: Check maturity bucket mismatches (1m, 3m, 6m, 1y, 3y, 5y)

Test Scenarios

- test_saas_metrics: Input subscription data -> assert ARR, NRR, LTV computed correctly - test_nbfc_crar: Input capital data -> assert CRAR computed, flag if < 15%

- test_manufacturing_capacity: Input production data -> assert utilization percentage - eval_sector_packs: Expanded eval scenarios for each sector

Verification Criteria

Sector-specific metrics match hand-calculated values. Eval scenarios score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 39

Phase 13: Rich Reporting + DOCX/PDF Export

Layer: Reporting	|	Size: M	|	Effort: ~3-4 days	|	LLM: Required

Objective

Replace markdown-only reports with Jinja2-templated reports, generate branded DOCX with cover page/TOC/tables, convert to PDF, and support multiple report templates (standard, lender, board memo, one-pager).

Blocks

Phase 18 (release packaging)

Prerequisites

-	Phase 7

-	Phases 8-10 (domain data)

File Manifest

| Re File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../services/report_renderer.py | CREATE | Jinja2 template engine for all report types |
| apps/api/src/.../services/docx_service.py | CREATE | python-docx report generator with branding, TOC, tables |
| apps/api/src/.../services/pdf_service.py | CREATE | DOCX-to-PDF conversion via weasyprint or libreoffice |
| apps/api/src/.../templates/ | CREATE | Jinja2 templates: standard.md.j2, lender.md.j2, board_memo.m |
| apps/api/src/.../domain/models.py | MODIFY | Add FULL_REPORT_DOCX, FULL_REPORT_PDF, FINANCIAL_ANNEX to |
| apps/api/src/.../services/export_service.py | MODIFY | Include DOCX and PDF in ZIP package |
| apps/api/pyproject.toml | MODIFY | Add weasyprint or ensure libreoffice is available for PDF co |

API Specification

POST /cases/{case_id}/runs

MODIFIED -- now accepts report_template parameter

Request:

{

"requested_by": "string",

"note": "string (optional)",

"report_template": "standard | lender_pack | board_memo | one_pager (default: standard)"

}

Response:

WorkflowRunResult (unchanged)

Pydantic Model Definitions

ReportBundleKind additions

FULL_REPORT_DOCX, FULL_REPORT_PDF, FINANCIAL_ANNEX_MARKDOWN, REGULATORY_MATRIX_MARKDOWN

Service Logic (Pseudocode)

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 40

report_renderer.render()

def render(template_name, context) -> str:

env = jinja2.Environment(loader=FileSystemLoader('templates/')) template = env.get_template(f'{template_name}.md.j2')

return template.render(**context)

# Context includes: case, syntheses, issues, financial_summary, compliance_matrix

docx_service.generate()

doc = Document()

# Cover page: logo placeholder, case name, target, date # TOC: auto-generated from heading styles

# Sections: Executive Summary, Workstream Deep-Dives, Issue Register, Financial Annex # Tables: issue register table, financial summary table, compliance matrix

doc.save(path)

Export ZIP structure

export_package.zip/ README.md

reports/ executive_memo.md full_report.docx full_report.pdf

data/

issue_register.json workstream_syntheses.json financial_summary.json compliance_matrix.json

artifacts/ uploaded_documents/

Test Scenarios

- test_jinja_render: Render standard template with mock data -> assert markdown output contains all sections - test_docx_generation: Generate DOCX -> assert file is valid, contains expected sections

- test_export_zip_contains_docx: Run export -> unzip -> assert full_report.docx exists - eval_rich_reporting: New eval scenario: full flow with report template

Verification Criteria

Generated DOCX opens in Word/LibreOffice without errors. PDF is readable. Export ZIP contains all expected files. Eval score >= 0.85.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 41

Phase 14: India Data Connectors

Layer: Connectors & Security	|	Size: L	|	Effort: ~5-7 days	|	LLM: Not Required

Objective

Build connectors to India public registries: MCA21 (company master data), GSTIN (GST verification), SEBI SCORES (complaints/disclosures), RoC filings, CIBIL stub, and sanctions/blacklist checking.

Blocks

Phase 17 (end-to-end testing)

Prerequisites

-	Phase 2 (API completeness)

-	Phase 4 (document ingestion)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../source_adapters/mca21.py | CREATE | MCA21 connector: fetch by CIN, parse company master data |
| apps/api/src/.../source_adapters/gstin.py | CREATE | GSTIN connector: verify GSTIN, fetch filing history |
| apps/api/src/.../source_adapters/sebi_scores.py | CREATE | SEBI SCORES connector: investor complaints, disclosures |
| apps/api/src/.../source_adapters/roc.py | CREATE | RoC filings connector: charges, orders, winding-up petitions |
| apps/api/src/.../source_adapters/cibil.py | CREATE | CIBIL stub: interface definition, mock data in dev mode |
| apps/api/src/.../source_adapters/sanctions.py | CREATE | OFAC SDN + MCA disqualified directors + SEBI debarred list |
| apps/api/src/.../source_adapters/base.py | CREATE | BaseSourceAdapter abstract class with fetch(), parse(), inge |
| apps/api/src/.../api/routes/cases.py | MODIFY | Add POST .../source-adapters/{adapter_id}/fetch endpoint |

API Specification

POST /cases/{case_id}/source-adapters/{adapter_id}/fetch

Trigger fetch from external source, ingest as document

Request:

{

"identifier": "string (CIN for MCA, GSTIN for GST, etc.)", "params": "dict (optional, adapter-specific)"

}

Response:

DocumentIngestionResult (same as document upload)

GET /source-adapters

MODIFIED -- now lists all registered adapters including new India connectors

Response:

list[SourceAdapterSummary] with status: AVAILABLE | STUB | UNAVAILABLE

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 42

Pydantic Model Definitions

SourceAdapterSummary MODIFIED

Add fields: requires_api_key: bool, status: AVAILABLE |	STUB |	UNAVAILABLE

Service Logic (Pseudocode)

BaseSourceAdapter

class BaseSourceAdapter(ABC):

adapter_id: str name: str

category: SourceAdapterCategory requires_api_key: bool

@abstractmethod

async def fetch(self, identifier: str, **params) -> RawFetchResult

@abstractmethod

def parse(self, raw: RawFetchResult) -> str	#	parsed text

async def ingest(self, case_id, identifier, session):

raw = await self.fetch(identifier) text = self.parse(raw)

#	Create DocumentArtifactRecord +	chunks

#	source_kind =	PUBLIC_REGISTRY or VENDOR_CONNECTOR

mca21.fetch()

#	Use httpx to call MCA21 v3 API

#	Endpoint: company/master-data/{cin}

# Parse JSON response -> extract: name, status, directors, charges # Fallback: scrape MCA21 website if API unavailable

sanctions.check()

#	Download OFAC SDN list (CSV, cached daily)

#	Download MCA disqualified directors (cached daily)

#	Check target name +	director names against all lists

#	Return match results with fuzzy matching (>90% similarity)

Test Scenarios

- test_mca21_connector: Mock HTTP response -> assert company data extracted correctly - test_gstin_verification: Mock GSTIN API -> assert validation result parsed

-	test_sanctions_check: Known sanctioned entity -> assert flag raised

-	test_adapter_registration: GET /source-adapters -> assert all 6 adapters listed

-	eval_india_connectors: New eval scenario: fetch + ingest from mocked connectors

Verification Criteria

All connectors return valid data from mocked endpoints. Sanctions checker flags known entries. Eval score >= 0.9.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 43

Phase 15: Enterprise Security (JWT + Multi-tenancy + Audit)

Layer: Connectors & Security	|	Size: M	|	Effort: ~3-4 days	|	LLM: Not Required

Objective

Replace  header-based  auth  with  JWT,  add  multi-tenancy  via  org_id,  implement  comprehensive  audit  logging,  and  add  rate limiting.

Blocks

Phase 18 (production readiness)

Prerequisites

-	Phase 2

File Manifest

| IMI File Path | Action | Description |
| --- | --- | --- |
| apps/api/pyproject.toml | MODIFY | Add python-jose[cryptography], slowapi |
| apps/api/src/.../api/security.py | MODIFY | Add JWT verification alongside header-based auth; extract or |
| apps/api/src/.../api/routes/auth.py | CREATE | POST /auth/token endpoint for JWT token generation |
| apps/api/src/.../db/models.py | MODIFY | Add org_id UUID column to CaseRecord; add AuditLogRecord ORM |
| apps/api/src/.../services/audit_service.py | CREATE | AuditService: log all mutations with before/after state |
| apps/api/src/.../api/middleware.py | MODIFY | Add audit logging middleware for POST/PATCH/DELETE; add rate |
| apps/api/src/.../api/routes/admin.py | CREATE | GET /admin/audit-log with pagination and filters (ADMIN only |
| apps/api/src/.../config.py | MODIFY | Add JWT_SECRET, JWT_ALGORITHM, JWT_EXPIRY_MINUTES, RATE_L |

API Specification

POST /auth/token

Generate JWT access token

Request:

{

"client_id": "string",

"client_secret": "string"

}

Response:

{

"access_token": "string (JWT)", "token_type": "bearer",

"expires_in": 3600

}

GET /admin/audit-log

Paginated audit log (ADMIN only)

Request:

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 44

Query: actor_id, resource_type, resource_id, from_date, to_date, skip, limit

Response:

[{

"id": "uuid", "actor_email": "string", "action": "CREATE|UPDATE|DELETE", "resource_type": "case|issue|...", "resource_id": "uuid",

"before_state": "json|null", "after_state": "json|null", "ip_address": "string", "timestamp": "datetime"

}]

Database Changes

| Table | Action | Details |
| --- | --- | --- |
| CaseRecord | ALTER | Add: org_id UUID NOT NULL DEFAULT '00000000-...' (migration |
| AuditLogRecord | CREATE | id, actor_id, actor_email, action, resource_type, resource_i |

Pydantic Model Definitions

TokenRequest

client_id: str, client_secret: str

TokenResponse

access_token: str, token_type: str = 'bearer', expires_in: int

AuditLogEntry

id:  UUID,  actor_email:  str,  action:  str,  resource_type:  str,  resource_id:  UUID,  before_state:  dict  | None, after_state: dict | None, ip_address: str, timestamp: datetime

Service Logic (Pseudocode)

security.py JWT

def get_current_user(request):

if settings.APP_ENV in ('development', 'test'):

return extract_from_headers(request)	# backward compat

token = request.headers.get('Authorization', '').replace('Bearer ', '')

payload = jwt.decode(token, settings.JWT_SECRET, algorithms=[settings.JWT_ALGORITHM])

return AuthenticatedPrincipal(id=payload['sub'], role=payload['role'], org_id=payload['org_id'])

Multi-tenancy query filter

# All queries add: .where(CaseRecord.org_id == principal.org_id) # This prevents cross-tenant data leakage

# ADMIN role can optionally query across orgs

Audit middleware

async def audit_middleware(request, call_next):

if request.method in ('POST', 'PATCH', 'DELETE'):

response = await call_next(request)

# After response, log: actor, action, resource, before/after state await audit_service.log(actor=principal, action=method, ...)

return response

Test Scenarios

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 45

- test_jwt_auth: Generate token -> call protected endpoint -> assert 200 - test_jwt_expired: Use expired token -> assert 401

- test_org_isolation: Create cases in org_a and org_b -> query as org_a -> assert only org_a cases returned - test_audit_log: Create + update case -> GET audit-log -> assert 2 entries with correct before/after

-	test_rate_limit: Send 200 requests rapidly -> assert 429 after limit

Verification Criteria

JWT auth works end-to-end. Org isolation prevents cross-tenant access. Audit log captures all mutations. Existing header-based auth still works in dev/test mode.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 46

Phase 16: Platform Observability (structlog + OpenTelemetry + P

Layer: Platform Ops	|	Size: M	|	Effort: ~2-3 days	|	LLM: Not Required

Objective

Add structured JSON logging, distributed tracing via OpenTelemetry, Prometheus metrics, and enhanced health check endpoints.

Blocks

Phase 18 (production readiness)

Prerequisites

-	Phase 3 (infrastructure)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/pyproject.toml | MODIFY | Add structlog, opentelemetry-sdk, opentelemetry-instrumentat |
| apps/api/src/.../logging_config.py | CREATE | structlog configuration: JSON in prod, pretty in dev; reques |
| apps/api/src/.../telemetry.py | CREATE | OpenTelemetry setup: TracerProvider, FastAPI/SQLAlchemy inst |
| apps/api/src/.../metrics.py | CREATE | Prometheus custom metrics: workflow_run_duration, document_p |
| apps/api/src/.../main.py | MODIFY | Wire structlog, OpenTelemetry, Prometheus middleware |
| apps/api/src/.../api/routes/health.py | MODIFY | Add /health/liveness, /health/readiness, /health/startup end |
| docker-compose.yml | MODIFY | Add Grafana + Prometheus + Tempo containers for dev observab |

API Specification

GET /health/liveness

Process alive check (always 200)

Response:

{"status": "alive"}

GET /health/readiness

Deep check: DB + Redis + Storage + LLM connectivity

Response:

{"status":	"ready|not_ready",	"checks":	{"db":	"ok",	"redis":	"ok",	"storage":	"ok",	"llm":

"ok|unavailable"}}

GET /metrics

Prometheus metrics endpoint

Response:

text/plain Prometheus format

Service Logic (Pseudocode)

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 47

logging_config.py

structlog.configure( processors=[

structlog.stdlib.add_request_id,

structlog.processors.TimeStamper(fmt='iso'),

structlog.processors.JSONRenderer() if prod else structlog.dev.ConsoleRenderer()

]

)

telemetry.py

from opentelemetry import trace

tracer = trace.get_tracer('crewai-enterprise')

# Custom spans for: workflow execution, agent task, document parsing with tracer.start_as_current_span('execute_workflow_run') as span:

span.set_attribute('case_id', str(case_id))

Custom Prometheus metrics

workflow_duration = Histogram('workflow_run_duration_seconds', 'Workflow run duration', ['status']) llm_tokens = Counter('llm_tokens_used_total', 'LLM tokens consumed', ['model', 'agent']) doc_parse_duration = Histogram('document_parse_duration_seconds', 'Document parse time', ['parser'])

Test Scenarios

-	test_liveness: GET /health/liveness -> assert 200

-	test_readiness: GET /health/readiness -> assert all checks pass in test env

- test_metrics_endpoint: GET /metrics -> assert text/plain, contains workflow_run_duration - test_structured_logging: Make request -> assert log output is valid JSON with request_id

Verification Criteria

All  health  endpoints  return  correct  status.  /metrics  exposes  custom  metrics.  Logs  are  structured  JSON  in  production  mode. OpenTelemetry spans visible in Tempo (dev stack).

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 48

Phase 17: Evaluation Deepening + Benchmarks + Red-Teaming

Layer: Validation & Release	|	Size: L	|	Effort: ~4-5 days	|	LLM: Required

Objective

Expand evaluation to 30+ scenarios covering all motion x sector combinations, add LLM output quality benchmarks, adversarial red-team scenarios, load testing, and regression gates.

Blocks

Phase 18 (release gate)

Prerequisites

-	Phases 11-12 (packs)

-	Phase 14 (connectors)

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/src/.../evaluation/scenarios.py | MODIFY | Add 20+ new scenarios for all pack combinations |
| apps/api/src/.../evaluation/quality_scorer.py | CREATE | Quality scorer: completeness, accuracy, hallucination rate, |
| apps/api/src/.../evaluation/red_team.py | CREATE | Red-team scenarios: XSS in PDF, SQL injection in filename, J |
| apps/api/tests/test_load.py | CREATE | locust-based load test: 50 concurrent users, 10 min run |
| apps/api/pyproject.toml | MODIFY | Add locust to dev dependencies |
| scripts/check.ps1 | MODIFY | Add regression gate: fail if any eval score drops > 5% vs ba |
| artifacts/evaluations/baseline.json | CREATE | Baseline scores for regression comparison |

Pydantic Model Definitions

QualityScorecard

completeness: float, accuracy: float, hallucination_rate: float, citation_coverage: float, overall: float

Service Logic (Pseudocode)

quality_scorer

def score(synthesis, golden_fixture):

completeness = len(covered_topics) / len(expected_topics) accuracy = manual_spot_check_score # from golden fixtures hallucination_rate = count_unsupported_claims / total_claims citation_coverage = count_cited_claims / total_claims

overall = 0.3*completeness + 0.3*accuracy + 0.2*(1-hallucination) + 0.2*citation

Red-team scenarios

# XSS: Upload PDF with <script>alert(1)</script> in text -> assert sanitized # SQL injection: filename = "'; DROP TABLE cases; --" -> assert no SQL error

# JWT bypass: Send request with role=ADMIN in header when JWT is required -> assert 401

#  Prompt  injection:  Document  text  includes  'Ignore  previous  instructions'  ->  assert  agent  output  is unaffected

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 49

Load test targets

# p95 < 500ms for GET endpoints

# p95 < 2s for POST /issues/scan # p95 < 5s for POST /search

# 0 errors in 10 min run with 50 concurrent users

Test Scenarios

- 30+ evaluation scenarios: All motion x sector combinations tested end-to-end - Quality benchmarks: All quality scores >= 0.8

- Red-team pass: All adversarial scenarios handled safely - Load test pass: p95 targets met

Verification Criteria

30+ eval scenarios pass. Quality benchmarks all >= 0.8. Zero security vulnerabilities from red-team. Load test meets p95 targets. Regression gate passes.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 50

Phase 18: Hardening + Release Packaging

Layer: Validation & Release	|	Size: M	|	Effort: ~2-3 days	|	LLM: Not Required

Objective

Production Docker images, environment hardening, database backup automation, API versioning, deployment runbook, and final verification gate.

Blocks

None -- this is the final phase

Prerequisites

- Phase 13 - Phase 15 - Phase 16 - Phase 17

File Manifest

| File Path | Action | Description |
| --- | --- | --- |
| apps/api/Dockerfile | CREATE | Multi-stage build: Python 3.12-slim, non-root user, health c |
| apps/web/Dockerfile | CREATE | Multi-stage: Node 22 build -> standalone output -> nginx ser |
| docker-compose.prod.yml | CREATE | Production compose: no dev volumes, secrets from env, resour |
| .env.example | CREATE | All required env vars documented with descriptions |
| scripts/backup-db.ps1 | CREATE | pg_dump to timestamped file in artifacts/backups/ |
| docs/deployment.md | MODIFY | Full deployment runbook: fresh deploy, upgrade, rollback, di |
| docs/api-reference.md | CREATE | Generated from OpenAPI spec via redocly |

Service Logic (Pseudocode)

API Dockerfile

FROM python:3.12-slim AS base RUN useradd -m appuser

WORKDIR /app

COPY pyproject.toml .

RUN pip install --no-cache-dir . COPY src/ src/

USER appuser

HEALTHCHECK CMD curl -f http://localhost:8000/health/liveness

CMD ['uvicorn', 'crewai_enterprise_pipeline_api.main:app', '--host', '0.0.0.0', '--port', '8000']

Web Dockerfile

FROM node:22-alpine AS build WORKDIR /app

COPY package*.json . RUN npm ci

COPY . .

RUN npm run build

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 51

FROM node:22-alpine AS runner

COPY --from=build /app/.next/standalone . CMD ['node', 'server.js']

docker-compose.prod.yml

# All secrets via environment variables

# Resource limits: API 512MB, Web 256MB, Worker 1GB # Restart policy: unless-stopped

# No bind mounts (use named volumes only) # Health checks on all services

Backup script

# pg_dump with timestamp # Retain last 30 days

# Optional: upload to S3/MinIO # Schedule via arq daily job

Test Scenarios

-	docker_build: docker compose -f docker-compose.prod.yml build -> assert success

- docker_start: docker compose -f docker-compose.prod.yml up -> all services healthy within 60s - smoke_test_prod: Run smoke.ps1 against production containers -> assert full 7-step flow works

-	final_eval_gate: All 30+ eval scenarios pass against production build

Verification Criteria

Production Docker images build cleanly. Cold start under 60s. Smoke test passes end-to-end. All evaluation scenarios pass. Documentation is complete.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 52

Summary: All Phases at a Glance

| (6-9 days total) (6-9 days total) # | Phase | Layer | Size | LLM? | Effort |
| --- | --- | --- | --- | --- | --- |
| 1 | Critical Fixes & Dependency Repair | Foundation Repair | S | No | ~1 day |
| 2 | API Completeness | Foundation Repair | M | No | ~2 days |
| 3 | Infrastructure Wiring (Alembic + arq + R | Foundation Repair | M | No | ~2-3 days |
| 4 | Document Intelligence | Document & Evidence | L | No | ~3-4 days |
| 5 | Evidence Intelligence + pgvector Hybrid | Document & Evidence | L | Yes | ~3-4 days |
| 6 | Interactive Analyst Workbench (Frontend | Frontend | L | No | ~4-5 days |
| 7 | Real CrewAI Multi-Agent Orchestration | AI Core | L | Yes | ~5-7 days |
| 8 | Financial Quality of Earnings (QoE) Engi | Domain Engines | L | Yes | ~4-5 days |
| 9 | Legal / Tax / Regulatory Engine | Domain Engines | L | Yes | ~4-5 days |
| 10 | Commercial / Operations / Cyber / Forens | Domain Engines | L | Yes | ~4-5 days |
| 11 | Motion Pack Deepening | Pack Deepening | M | Yes | ~2-3 days per pack |
| 12 | Sector Pack Deepening | Pack Deepening | M | Yes | ~2-3 days per pack |
| 13 | Rich Reporting + DOCX/PDF Export | Reporting | M | Yes | ~3-4 days |
| 14 | India Data Connectors | Connectors & Securit | L | No | ~5-7 days |
| 15 | Enterprise Security (JWT + Multi-tenancy | Connectors & Securit | M | No | ~3-4 days |
| 16 | Platform Observability (structlog + Open | Platform Ops | M | No | ~2-3 days |
| 17 | Evaluation Deepening + Benchmarks + Red- | Validation & Release | L | Yes | ~4-5 days |
| 18 | Hardening + Release Packaging | Validation & Release | M | No | ~2-3 days |

Execution Order

1 -> 2 -> 3 -> 4 -> 5 (parallel with 6) -> 7 -> 8+9+10 (parallel) -> 11+12 (parallel) -> 13 -> 14+15+16 (parallel) -> 17 -> 18 Critical path: Phase 1 -> 2 -> 3 -> 4 -> 5 -> 7 -> 8 -> 13 -> 17 -> 18. Estimated total effort: 55-80 engineering days, depending

on parallelization.

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 53

Handoff Instructions for AI Coding Agents

This section provides specific instructions for any AI coding agent (Codex, Claude Code, Cursor, Devin, etc.) that will be tasked with implementing phases from this plan.

Repository Structure

project-root/ apps/

api/ # FastAPI backend src/crewai_enterprise_pipeline_api/

api/routes/ # HTTP route handlers api/security.py # Auth (header-based, later JWT)

crews/ # CrewAI agents/tasks/tools (Phase 7+) db/models.py # SQLAlchemy ORM models

db/session.py # Async session factory domain/models.py # Pydantic schemas + enums ingestion/ # Document parsing + chunking services/ # Business logic layer storage/ # S3/MinIO + local fallback evaluation/ # Scenario-based test harness

config.py # Settings (pydantic-settings) main.py # App factory + lifespan

tests/ # pytest unit tests pyproject.toml

web/ # Next.js frontend src/app/ # App Router pages src/lib/workbench-data.ts # API client + types

src/components/ # React components (Phase 6+) docker-compose.yml # Dev infrastructure

scripts/	# PowerShell dev scripts

Critical Rules (DO NOT VIOLATE)

- NEVER rename enum values in domain/models.py -- they are coupled across tests, eval, UI, and smoke checks - NEVER rename checklist template_key values in checklist_service.py

-	NEVER rename ReportBundleKind strings or auth header names (X-CEP-User-*)

- SQLAlchemy ORM classes MUST end in 'Record' (e.g., CaseRecord, ChunkRecord) - Service classes MUST end in 'Service' (e.g., CaseService, SearchService)

-	Pydantic schemas follow: *Create (input), *Summary (list), *Detail (full), *Result (action)

- All domain enums and Pydantic schemas go in domain/models.py. ORM models go in db/models.py. NEVER mix these.

-	All DB I/O must be async/await using AsyncSession from db/session.py

- File encoding: UTF-8, LF line endings, 4-space indentation (Python), 2-space (TypeScript) - Python linting: ruff with rules B, E, F, I, N, UP. Line length 100.

-	After EVERY phase: run pytest + relevant evaluation suite + npm lint + npm typecheck

Verification Protocol Per Phase

-	1. Run: python -m ruff check src tests (from apps/api/)

-	2. Run: python -m pytest (from apps/api/) -- all tests must pass

- 3. Run: relevant evaluation suite via scripts/evaluate.ps1 -Suite <name> - 4. Run: npm run lint && npm run typecheck (from apps/web/)

CONFIDENTIAL	|	CrewAI Enterprise Pipeline	|	March 2026

CrewAI Enterprise Due Diligence System	|	Master Plan v1.0	Page 54

-	5. If any step fails, fix before proceeding to the next phase

-	6. NEVER skip evaluation suites -- they are the primary quality gate

LLM Configuration (for Phases 5, 7-13, 17)

Phases requiring LLM access need these environment variables configured:

LLM_PROVIDER=anthropic (or openai, azure_openai, local_ollama) LLM_MODEL=claude-sonnet-4-6 (or gpt-4o, llama3:70b) LLM_API_KEY=sk-... (or ANTHROPIC_API_KEY) EMBEDDING_PROVIDER=openai (or cohere, local) EMBEDDING_MODEL=text-embedding-3-small

If  no  LLM  key  is  provided,  the  system  MUST  fall  back  to  deterministic  mode  with  a warning  log.  This  preserves  backward compatibility with existing tests.

Phase Implementation Checklist (for each phase)

- 1. Read the phase specification completely before starting any code changes - 2. Create/modify all files listed in the File Manifest

-	3. Implement all API endpoints listed in the API Specification

- 4. Apply all Database Changes (create Alembic migration if Phase 3+ is complete) - 5. Define all Pydantic Models listed

- 6. Implement all Service Logic as specified in pseudocode - 7. Write all Test Scenarios listed

- 8. Run verification protocol (ruff + pytest + eval + lint + typecheck) - 9. Fix any failures before marking the phase complete

-	10. Commit with message: 'Phase N: <title>' -- do not batch multiple phases into one commit

Codex = I can do it fully in repo myself.
Shared = I can do the technical work, but you must provide access/credentials/infra.
You = only you can obtain/approve/provision it.

| Pending item | Current state | Owner | Can Codex finish it alone? |
| --- | --- | --- | --- |
| Final Phase 18 live release validation | Code is done, but final live validation is not closed | Shared | No |
| Fix current_phase metadata drift in settings.py | Small internal cleanup still pending | Codex | Yes |
| OpenRouter API key acquisition | Not configured | You | No |
| OpenRouter env setup in .env.example / .env | Wiring exists, values missing | Shared | No |
| OpenRouter live benchmark run | Implemented, currently skipped | Shared | No |
| OpenRouter model choice / org default | UI + APIs exist, needs your preferred model | Shared | No |
| MCA21 live endpoint/provider decision | Adapter exists, real upstream not configured | You | No |
| GSTIN API base URL + key | Adapter exists, credentials missing | You | No |
| SEBI SCORES live endpoint/provider decision | Adapter exists, real upstream not configured | You | No |
| RoC live endpoint/provider decision | Adapter exists, real upstream not configured | You | No |
| CIBIL account + API key | Adapter exists, currently stub-capable | You | No |
| Sanctions feed URLs | Adapter exists, real URLs not configured | Shared | No |
| Real validation identifiers for Phase 17 (PHASE17_*_IDENTIFIER) | Not configured | You | No |
| Strict live connector validation run | Implemented, currently skipped | Shared | No |
| Docker daemon / production validation environment | Not available from current shell | You | No |
| Run validate-prod-stack.ps1 with -RequireLive | Script exists, not live-cleared | Shared | No |
| Production secrets rotation (JWT_SECRET, client secrets, DB creds, MinIO creds) | Defaults exist, not production-safe until replaced | You | No |
| Real deployment target provisioning | Not done | You | No |
| Production .env finalization | Template exists, final real values missing | Shared | No |
| Backup target configuration (BACKUP_S3_*) | Optional path exists, not configured | You | No |
| Observability endpoint wiring (OTEL_EXPORTER_OTLP_ENDPOINT, Grafana/Tempo deployment choices) | Framework exists, final environment config missing | Shared | No |
| UAT with real company documents | Not done | Shared | No |
| Real security review / pen test / compliance signoff | Not done | You | No |
| Final production signoff | Not done | You | No |
| Connector-specific fixes discovered during real live runs | Unknown until live runs happen | Codex | Yes |

What this means

- There are no major hidden code-phase gaps left in the planned roadmap.

- The main remaining work is externalization and live validation, not big missing architecture.

- The most important user-owned items are: OpenRouter key, connector access, real identifiers, and a real runtime environment.

Most important next sequence

- You provide OpenRouter key.

- You decide which connector sources/providers you want for MCA21, GSTIN, SEBI SCORES, RoC, CIBIL, and sanctions feeds.

- We fill .env.

- I run strict live validation.

- I fix whatever breaks in the real integrations.

- We run final production-stack validation and close release readiness.

If you want, next I can turn this into a credential acquisition matrix with exact env var names, where to get each credential, and which ones are mandatory vs optional.

Yes. Here’s the practical credential + access acquisition matrix for all remaining external/live dependencies.

Credential Matrix

| Item | Why it’s needed | Exact env vars / inputs | Current repo state | Who must do it | Can I finish after you provide it? | How to get it |
| --- | --- | --- | --- | --- | --- | --- |
| OpenRouter account + API key | Live LLM execution, model catalog, Phase 17 live benchmark | LLM_PROVIDER, LLM_API_KEY, LLM_BASE_URL, LLM_MODEL, optional PHASE17_OPENROUTER_MODEL | Fully wired, currently skipped because no key | You | Yes | Create/get key from OpenRouter dashboard/docs |
| MCA21 data source decision | Live company master-data fetches | MCA21_API_BASE_URL, PHASE17_MCA21_IDENTIFIER | Adapter exists, but no official self-serve API path is configured | You | Yes | Decide the upstream source: official/internal endpoint, enterprise provider, or middleware you control |
| GSTIN / GST provider access | Live GST registration/filing data | GSTIN_API_BASE_URL, GSTIN_API_KEY, PHASE17_GSTIN_IDENTIFIER | Adapter exists, needs real provider access | You | Yes | Usually via GSTN/GSP-style provider onboarding, not just a casual public key |
| SEBI SCORES / listed-disclosure source decision | Live grievance / disclosure ingestion | SEBI_SCORES_API_BASE_URL, PHASE17_SEBI_SCORES_IDENTIFIER | Adapter exists, no proven public API configured | You | Yes | Choose a provider or internal integration path; official public portal exists, but public API is not established in repo |
| RoC filings source decision | Live filings/charges/orders fetch | ROC_API_BASE_URL, PHASE17_ROC_IDENTIFIER | Adapter exists, no proven public API configured | You | Yes | Choose provider or internal integration path for RoC data |
| CIBIL commercial access | Live bureau report fetch | CIBIL_API_BASE_URL, CIBIL_API_KEY, PHASE17_CIBIL_IDENTIFIER | Adapter exists; current behavior is stub-friendly until real access is provided | You | Yes | Commercial onboarding with TransUnion CIBIL / API marketplace |
| Sanctions feed URLs | Live sanctions/watchlist screening | SANCTIONS_OFAC_URL, SANCTIONS_MCA_URL, SANCTIONS_SEBI_URL, PHASE17_SANCTIONS_IDENTIFIER | Adapter exists, needs real feed URLs | Shared | Yes | Use public feeds or your chosen curated provider endpoints |
| Phase 17 live validation identifiers | Required to actually test connectors | PHASE17_MCA21_IDENTIFIER, PHASE17_GSTIN_IDENTIFIER, PHASE17_SEBI_SCORES_IDENTIFIER, PHASE17_ROC_IDENTIFIER, PHASE17_CIBIL_IDENTIFIER, PHASE17_SANCTIONS_IDENTIFIER | Missing | You | Yes | Provide one real safe test identifier per connector |
| Production Docker/runtime access | Required for final live Phase 18 validation | Docker daemon / deployment host access | Script exists, current shell couldn’t reach Docker daemon | You | Yes | Start Docker Desktop or provide the target runtime environment |
| Production secrets | Needed before real deployment | JWT_SECRET, DB creds, MinIO creds, API client secrets, backup creds | Templates/defaults exist; not production-safe yet | You | Yes | Generate/provide real secrets |
| Observability exporter target | Needed for real traces | OTEL_EXPORTER_OTLP_ENDPOINT | Optional, not configured | Shared | Yes | Point to your OTLP collector if you want live traces outside local stack |
| Backup target | Needed for real backup workflow | BACKUP_S3_* vars | Optional, not configured | You | Yes | Provide S3-compatible backup destination if you want off-box backups |

Important Notes

- OpenRouter is the easiest one. You already have an account, so this is the fastest live dependency to close.

- GSTIN and CIBIL are not “paste a public key and go” style integrations. They usually require business/provider onboarding.

- MCA21, SEBI SCORES, and RoC are currently “provider decision” items, not clean public self-serve API integrations in this repo.

- In current code, some adapters only use a base URL even though .env.example includes an API key placeholder. If your chosen provider needs auth, I can wire that once you choose it.

What You Need To Provide First

If you want the fastest path to reduce loose ends, give me these in order:

- OpenRouter key

- One real model you want as default

- Decision on GST provider

- Decision on CIBIL access

- Decision on MCA21 / RoC / SEBI source strategy

- Sanctions feed URLs

- Real Phase 17 identifiers

- A Docker environment where .\scripts\validate-prod-stack.ps1 -RequireLive can run

What I Can Do Immediately After You Provide Them

I can then:

- wire the env values

- run strict live validation

- fix any broken connector/auth/runtime issues

- verify the /status screen shows real health

- verify OpenRouter model switching end to end

- run final production-stack validation

- tell you exactly when the project is truly production-cleared

Sources I Verified

- OpenRouter models docs

- OpenRouter API key docs

- OpenRouter SDK/docs

- GSTN GSP implementation framework

- SEBI SCORES official portal

- SEBI investor grievance guidance

- TransUnion CIBIL API marketplace contact

If you want, next I can make Phase 17/18 live-readiness checklist in exact order, with:

- what you need to collect

- where each value goes in .env

- the exact commands to run after each step